Machine Learning Engineering (PCAM* ZC412)

Mini-Project Assignment Brief — EC-1 Project (Weight: 40% | Duration: 28 Days)

# 1. Overview

This mini-project requires you to design, build, and operate an end-to-end machine learning pipeline — from raw data to a monitored, deployed service. You will choose ONE of three problem statements (Flavor A, B, or C) based on your interest. All three flavors are of equal complexity, follow the same 4-week structure, map to the same course modules (M1 through M5), and are evaluated using the same rubric — only the input data and modeling task differ.

# 2. Objectives

- Design and implement a reliable data ingestion, validation, and feature engineering pipeline.

- Apply engineering discipline to ML experimentation through tracking, comparison, and reproducibility.

- Package and deploy a trained model as a production-style service with a REST API.

- Implement monitoring, simulate drift, and design a retraining strategy for a deployed model.

- Demonstrate end-to-end ownership of the ML system lifecycle, consistent with course outcomes LO1–LO5.

# 3. Choose Your Flavor

Select one of the following problem statements. All three are equally weighted and equally complex; choose based on the domain that interests you most.

Flavor A — Delivery / Ride ETA Prediction

Domain: Tabular data | Modules: M2 → M3 → M4 → M5

Problem Statement: A logistics or ride-hailing platform wants to predict delivery time (or ride ETA) based on trip distance, time of day, weather conditions, traffic patterns, and pickup/drop-off location. Build an end-to-end ML pipeline that ingests trip data, engineers time- and location-based features, trains and compares models to predict ETA, deploys the best model as a service, and monitors it for accuracy drift as traffic and seasonal patterns change.

| Week | Module | Task |
| --- | --- | --- |
| Week 1 | M2 | Ingest historical trip data; validate schema (missing GPS pings, invalid timestamps); engineer features (hour-of-day, weekday/weekend, distance, weather); version the dataset. |
| Week 2 | M3 | Train and compare models (e.g., linear regression vs. gradient boosting); track experiments and hyperparameters. |
| Week 3 | M4 | Package the best model; serve via a REST API that accepts trip details and returns predicted ETA. |
| Week 4 | M5 | Log predictions vs. actual times; simulate drift (e.g., festival/rush-hour surge); set up monitoring and a retraining trigger. |

Suggested Dataset(s): NYC Taxi Trip Duration (Kaggle), or a synthetic delivery dataset with distance/weather/time features.

Flavor B — Image-Based Defect / Quality Classifier

Domain: Vision data | Modules: M2 → M3 → M4 → M5

Problem Statement: A manufacturing or quality-assurance team wants to automatically flag defective products from images captured on the production line. Build an end-to-end ML pipeline that ingests and preprocesses product images, trains a classifier to distinguish defective from non-defective items, deploys it as an inference service, and monitors performance as new product variants or lighting conditions appear.

| Week | Module | Task |
| --- | --- | --- |
| Week 1 | M2 | Ingest and validate image data; build a preprocessing/augmentation pipeline; version the dataset. |
| Week 2 | M3 | Train and compare CNN/transfer-learning models; track experiments and reproducibility. |
| Week 3 | M4 | Package the model; serve via a REST API accepting image uploads; handle malformed/edge-case inputs. |
| Week 4 | M5 | Log predictions and confidence scores; simulate distribution shift (lighting/angle changes); monitor and design a retraining workflow. |

Suggested Dataset(s): Casting Product Image Data for Quality Inspection (Kaggle), or Surface Defect Detection datasets.

Flavor C — Support Ticket / Review Sentiment Classifier

Domain: NLP / text data | Modules: M2 → M3 → M4 → M5

Problem Statement: A customer support or e-commerce platform wants to automatically classify incoming text — support tickets by urgency/intent, or product reviews by sentiment. Build an end-to-end ML pipeline that ingests raw text, engineers features/embeddings, trains a classifier, deploys it as a service, and monitors for concept drift as language and topics evolve.

| Week | Module | Task |
| --- | --- | --- |
| Week 1 | M2 | Ingest raw text data; clean and tokenize; build a feature pipeline (TF-IDF/embeddings); version the dataset. |
| Week 2 | M3 | Train and compare models (classical ML vs. a fine-tuned transformer); track experiments. |
| Week 3 | M4 | Package the model; serve via a REST API accepting text input; handle edge cases (empty/malformed text). |
| Week 4 | M5 | Log predictions; simulate concept drift (new slang/topics); monitor performance and design retraining triggers. |

Suggested Dataset(s): Amazon/Yelp Reviews, Twitter Sentiment140, or a support-ticket intent dataset.

# 4. General Expectations

- Work in groups as mentioned in the group registration spreadsheet.

- Use open-source tools only (e.g., MLflow/DVC for tracking and versioning, FastAPI/Flask for serving, Docker for packaging).

- Code must be version-controlled with meaningful, incremental commits reflecting weekly progress — not a single last-day upload.

- All design decisions (model choice, drift-detection approach, retraining trigger) must be justified in the documentation, not just implemented.

- Academic integrity applies: pipelines and code must be your own work; third-party libraries and datasets must be cited.

# 5. Weekly Timeline & Milestones

| Milestone | Expectation |
| --- | --- |
| Day 1–2 | Flavor selection confirmed; repository initialized. |
| End of Week 1 | Data ingestion, validation, and feature pipeline complete; dataset version tagged. |
| End of Week 2 | At least two tracked experiments completed; best model identified with justification. |
| End of Week 3 | Model packaged and deployed; API endpoint tested with sample inputs. |
| End of Week 4 (Day 28) | Monitoring/drift simulation complete; final submission package and demo ready. |

# 6. Submission Checklist

| No. | Deliverable |
| --- | --- |
| 1 | Versioned dataset and pipeline code (GitHub/GitLab repository link, with commit history reflecting weekly progress). |
| 2 | Experiment tracking logs and a short model comparison report (screenshots or exported logs, e.g., MLflow). |
| 3 | Deployed model with a working API endpoint, including sample request/response test calls (e.g., Postman collection or curl commands). |
| 4 | Monitoring log, drift-simulation report, and a documented retraining trigger design. |
| 5 | README with architecture diagram, setup instructions, and a 5–7 minute recorded/live demo or presentation. |

# 7. Evaluation Rubric (Total: 40% of Course Grade)

| Evaluation Criterion | Weight | What Is Assessed |
| --- | --- | --- |
| Data Engineering & Versioning (M2) | 20% | Data ingestion and validation logic, quality of feature engineering, correct use of dataset versioning (e.g., DVC/Git). |
| Experimentation & Reproducibility (M3) | 20% | Multiple tracked experiments, clear comparison of model runs, ability to reproduce a chosen run from logged configuration. |
| Model Packaging & Deployment (M4) | 20% | Correct packaging/serialization, working REST API, input validation and error handling, basic latency/throughput awareness. |
| Monitoring, Drift & Retraining (M5) | 20% | Prediction logging, realistic drift simulation, meaningful monitoring signals, and a sound retraining trigger design. |
| Documentation & Presentation | 20% | Clarity of README/architecture diagram, code organization, and quality of final demo/presentation. |

# 8. Academic References

- T1: Machine Learning Production Systems, Robert Crowe, et al.; O'Reilly, 2024.

- T2: Machine Learning Engineering, Andriy Burkov, 2020.

- R1: Machine Learning Engineering with Python (2nd Edition), Andrew P. McMahon, Packt, 2023.

Note: This brief should be read alongside the official course handout for Machine Learning Engineering (PCAM* ZC412), particularly Part B (Learning Plan) and the Evaluation Scheme, for full context on module references and evaluation policies.